## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
8/15/2012

## Slide 2: Key Initiatives
Increasing CILogon Basic CA Adoption in OSG
  Asked and obtained CILogon Team’s help increase adoption of Cilogon Basic CA by OSG Sites. CIlogon Team recently got a DOE award for increasing adoption by DOE labs and universities. Divided the work between OSG and CILogon Team.
  Two facets of work: 1) work with sites to help them understand why and how to accept CILogon Basic CA 2) identify VOs which will benefit from Cilogon Basic and help them transition.
  On the Site front: Working with FNAL and BNL to accept CILogon Basic Certs. No major hurdles with BNL. Wrote an amendment for the RACF’s security policy to accept CILogon Basic. FNAL security officer accepted the change, but need official approval. Added top 5 most productive sites to the short list.
  On the VO front: Bigger challenge is to find VOs.
    Obtained agreement from OSG PKI Transition team on transitioning some VOs to CIlogon instead of OSG PKI.
    Focus on glow, engage, gridunesp, osg, sbgrid, hcc as candidate VOs.

## Slide 3: Key Initiatives
Enhancing Site Security – Pakiti service
  On track. Technical work is finished and sent to VDT.
  Working on documentation and publicizing this work with sites.
  Will select ten sites and contact them individually; attend CMS and Atlas Tier2 and Ter3 meetings, and will send general announcements to the whole community
There was a “New work item: XSEDE-OSG Identity Proposal” from last presentation
  Creating a proposal to collaborate some common work items between XSEDE and OSG.
  Ranked low priority by Lothar. No progress
New Work item WLCG/OSG Security Drill.
  Will talk about it later, under production

## Slide 4: Concerns
SHA-2 coordination
  Security team completed coordinating the GOC ITB, VO software and sites
  Unplanned work item for the security team
  Obtained DOEGrids CA’help in setting up a test CA infrastructure equipped with SHA-2 CRL and certs. Reached out to VOs and sites, provided test certs.
  Somewhat stabilized.
Digicert transition.
  Team contribution increases as the DigiCert deadlines approach
  Training was a major drain on our resources. Pushed CILogon key initiative to lower priority with Lothar’s and Chander’s agreement.

## Slide 5
 | WBS Ongoing Activities | 
1 | Incident response and vulnerability assessment | Minimizing the end-end response time to an incident, 1 day for a severe incident, 1 week for a moderate incident, and 1 month for a low-risk incient.
2 | Troubleshooting; processing security tickets including user requests, change requests from stakeholders, technical problems | Goal is to acknowledge tickets within one day of receipt.
3 | Maintaining security scripts (vdt-update-certs, vdt-ca-manage, cert-scripts, etc) | Maintain and provide bug fixes according to the severity of bugs. For urgent problems, provide an update in one week; For moderate severity, provide an update in a month; For low risk problems, provide an update in 6 months.
4 | XSEDE Operational Security Interface | Meet weekly
5 | Supporting OSG RA in processing certificate requests | Each certificate request is resolved within one week; requests for GridAdmin and RA Agents are served within 3 days.
6 | Preparing CA releases (IGTF), modifying OSG software as the changes in releases require | CA release for every two months
7 | Security Policy work with IGTF, TAGPMA, JSPG and EGI | Meet with IGTF and TAGPMA twice a year. Attend JSPG and EGI meteings remotely and face-face once a year. Track security policy changes and report to OSG management.
8 | Security Test and Controls | Execute all the controls included in the Security Plan and prepare a summary analysis.
9 | Incident Drills and Training | Drill Tier3 sites
10 | Weekly Security Team Meeting to review work items | Coordinate weekly work it ems.
11 | Weekly reporting to OSG-Production | Report important items that will affect production; incidents, vulnerabilities, changes to PKI infrastructure
12 | Monthly reporting to OSG-ET | Meet with ET once a month to discuss work items
13 | Quarterly reporting to Area Coordinator meeting | Meet with area coordinators to discuss work items.

## Slide 6: Operational Security
Participated in WLCG Security Drill
  10 OSG sites, glideinwms factory and submit host participated
  Sites did well. Service operators did even better.
  Learned a lot about our capability to trace pilot jobs and regular jobs. Asked service operators to document how to trace jobs under different scenarios. Published the documentation on the twiki.
  Glideinwms is well equipped to trace and manage user jobs. Wished we had similar capabilities with regular job submission.
Software Vulnerabilities/Incidents
  Checking sites against Condor Vulnerability. Running under MIS VO to access more sites.
  Requests for evaluating Beats attack and GRAM wire security
Operations
  Automatic updates for CA rpm. Security team made a design choice and sent it to software team. Work is in VDT’s court now.

## Slide 7: Ongoing Work: Operational Security
CA Package Layout change. Still maintaining layouts compatible with openssl 1.0 and 0.9.X. To get rid of the old layout,
  VOMS servers need to upgrade to latest version. Contacted Vos about their upgrade plans. There are 11 VOs with older versions of VOMS. Put this in the back burner to give VOs some time to plan and react.