## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
12/5/2012

## Slide 2: Key Initiatives
Increasing CILogon Basic CA Adoption in OSG
  Two facets of work: 1) work with sites to help them understand why and how to accept CILogon Basic CA.
  MWT2, Purdue, Sprace, Nebraska, BNL agreed to accept the CILogon CA certs for access to grid resources.
  OSG IT services agreed to adopt CILogon CA for access. DocDb already completed the transition. You can access with your CILogon CA certs. The remaining IT services are in ITB cycle. Once the test is completed, they will be transitioned to production.

## Slide 3: Key Initiatives
Enhancing Site Security – Pakiti service
  On track. The software is testing cycle. We are likely to ship the software on the Dec 7 release.
  Looking for an unfamiliar tester who have never used the system before.
There was a “New work item: XSEDE-OSG Identity Proposal” from last presentation
  Creating a proposal to collaborate some common work items between XSEDE and OSG.
  A list of possible areas of collaboration is written.

## Slide 4: Key Initiatives
New Work Item: Survey of How OSG Resource Providers consume Identity Information
  What type of identity information RPs are interested in and currently are looking at.
  Why the Resource Providers are interested in the identity information.
  How RPs use the identity information.
  What would happen if this information becomes unavailable
Interviewed 5 top producing OSG sites. AGLT2, MWT2, UFlorida, BNL, FNAL.
  User name, email address, and VO are sufficient for all sites.
  Required mainly to contact the user if jobs gone awry
  Being able to trace a job back to a user is very important for all sites. 2 sites strongly require to be able to do this themselves immediately. Other sites find it more convenient and fast to do the tracing themselves, but they also accept it if the VO job submission framework performs this for them.
  2 sites require to know the science experiment/discipline associated with each job.

## Slide 5: Key Initiatives
  Except for two DOE sites, no strong requirements from home organizations on identity information.
New Work Item:
  Creating an Identity Roadmap that will guide OSG to meet its identity needs
  Finished the first draft and circulating for feedback.

## Slide 6: Concerns
SHA-2 coordination
  Obtained SHA-2 certificates for ESNet root ca and DOEgrids CA along with CRL files. Testing on ITB revealed that switching the root CA (Esnet CA) to SHA-2 will break our software. Will make a request to IGTF to warn all CAs about this issue.
  We are repeating our test now with only DOEgrids CA switched to SHA-2.
  ESNet team was incredibly helpful and rolled back their root ca to SHA-1 and provided the DOEgrids with CA with SHA-2 certificates.
OSG PKI transition.
  Team contribution increases as the DigiCert deadlines approach.
  Kevin leads the Fermilab PKI transition work as part of his non-OSG effort. However, the Fermilab effort takes up more than the 20% it is assigned for. The security team cannot afford to and will not give any more effort to this project than planned for.
  Still issues with registering Fermilab RA Agents.

## Slide 7
 | WBS Ongoing Activities | 
1 | Incident response and vulnerability assessment | Minimizing the end-end response time to an incident, 1 day for a severe incident, 1 week for a moderate incident, and 1 month for a low-risk incient.
2 | Troubleshooting; processing security tickets including user requests, change requests from stakeholders, technical problems | Goal is to acknowledge tickets within one day of receipt.
3 | Maintaining security scripts (vdt-update-certs, vdt-ca-manage, cert-scripts, etc) | Maintain and provide bug fixes according to the severity of bugs. For urgent problems, provide an update in one week; For moderate severity, provide an update in a month; For low risk problems, provide an update in 6 months.
4 | XSEDE Operational Security Interface | Meet weekly
5 | Supporting OSG RA in processing certificate requests | Each certificate request is resolved within one week; requests for GridAdmin and RA Agents are served within 3 days.
6 | Preparing CA releases (IGTF), modifying OSG software as the changes in releases require | CA release for every two months
7 | Security Policy work with IGTF, TAGPMA, JSPG and EGI | Meet with IGTF and TAGPMA twice a year. Attend JSPG and EGI meteings remotely and face-face once a year. Track security policy changes and report to OSG management.
8 | Security Test and Controls | Execute all the controls included in the Security Plan and prepare a summary analysis.
9 | Incident Drills and Training | Drill Tier3 sites
10 | Weekly Security Team Meeting to review work items | Coordinate weekly work it ems.
11 | Weekly reporting to OSG-Production | Report important items that will affect production; incidents, vulnerabilities, changes to PKI infrastructure
12 | Monthly reporting to OSG-ET | Meet with ET once a month to discuss work items
13 | Quarterly reporting to Area Coordinator meeting | Meet with area coordinators to discuss work items.

## Slide 8: Operational Security
Software Vulnerabilities/Incidents
  Checking sites against Condor Vulnerabilities.
  Delivered a Debian package for CILogon CA for LIGO
  SHA-2 tests will continue
  PKI Transition. VO and site guidance documents have been prepared; helping VO and sites understand the decisions they should make.