## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
10/30/2013

## Slide 2: Key Initiatives
Traceability for End User Jobs without Certificates
  Fermilab has completed all changes necessary to accept jobs without certs.
  OSG-XSEDE node started sending out jobs to Fermilab successfully.
  Next step: what other VOs would benefit from this? Glow?

## Slide 3: Key Initiatives
CILogon Basic CA adoption.
  Traceability project received higher priority and attention. Our goal is to help another VO, after osg-xsede, to submit jobs without certs
  We will still promote CILogon Basic CA to our sites.
OSG Connect
  Not clear if this is a key initiative or not.
  An easy mechanism to let OSG users use OSGConnect.
  Can OIM authentication help OSG users access OSG Connect?
  Still vey early stages, trying to understand the

## Slide 4: Key Initiatives
Identity Management Roadmap
  8 months to renew the DigiCert contract.
  Goal is to come up with a ID Management roadmap
  Completed a roadmap last year. Will revisit.

## Slide 5: Operational Security
Vulnerabilities: Many OSG resources have Java 6 running. No patches available for Java 6. Will ask sites to upgrade to Java 7.
SHA-2 transition is starting on Dec 1st. CA will start issuing new SHA-2 compliant certificates after this date.
  CMS is not ready to make the transition. Dcache problems with SHA-2. They need time to upgrade dcache.
  CERN CA is not likely to make the transition soon. VOMRS does not work with SHA-2 certs. Until VOMRS is replaced by VOMS Admin
Security Controls and Assessment was completed. Now we are looking at the results and identify services/operations that need better security.