## Slide 1: OSG Technology Area
Brian Bockelman
Area Coordinator’s Meeting
February 15, 2012

## Slide 2: Last time (November 30, 2011)
It’s been 2.5 months since last update. (Previous delta was 1.5 months).
Follow-up action items from last time:
  Need to setup a peer review of Public storage proposal within OSG: DONE? We’re making good progress.
  Re-energize the quarterly Blueprint meetings: DONE. Meeting in January at BNL, Blueprint BOF at the AHM (?), planning meeting in April.
  Clarify requirements for the ATLAS request called "Make OSG more HTTP friendly”. Not really done. Discussed federation definitions at length at BNL, but no firm requirements gathered.
  Brian is spending far less time in software. Still non-zero.

## Slide 3: Staffing
Still adjusting staffing at BNL.
  I don’t feel this has completely stabilized.
Team has been together for about 5 months at this point.
Yaling Zheng has joined the Nebraska team, but primarily dedicated to User Support.
  Still, I’m hoping there’s some cross-over.

## Slide 4: Status
Wrapped up investigations from 2011 and uploaded 2/3 “final versions” into DocDB.
  Straggler is finishing today.
  Thanks to all who sent in edits!
Two carry-overs:
  iRODS work with User Support. Been going on for about 3 months. I’d really like to get this to a milestone and do a write-up.
  BNL cloud work. This has dangerously lost focus. Have an agreement that they will have a milestone in the next 2 weeks.

## Slide 5: TI: Reloaded
The last blueprint has put several new things into the TI queue. Most significant items we are considering starting:
  Info Services.
  VO application software install service (after requirements doc is done).
  Data federation work (after requirements doc).* Needs attention.
Non-significant items:
  Improving job isolation on OSG.
  Network load-balancing of gridftp servers (as a SRM replacement for T2s).
  Follow-up TI for improved site accounting.
Should we add HTPC? In a good position locally…

## Slide 6: Status
Lots of writing going on:
  Very active in the Data and Storage TEGs (including a F2F in January). Remains a significant amount of my time.
  Blueprint update to capture discussions from last meeting.
  Requirements document for the VO application software install service.
  “Data blueprint”?
  And, of course, blog updates!

## Slide 7: Issues
Keeping BNL TI work in-line with the directions of the group as a whole.
HTTP data federation work - we dropped the ball on this, need to pick it up.
Would like to start getting glexec software improvements into production for OSG. March?
New consumers of time/effort:
  I think GUMS development time is cutting into OSG architecture time. This is likely the right priority though.
  OSG AHM planning. Not been too bad, actually.