## Slide 1: OSG Area Coordinators
Network Monitoring Update: February 2013
Shawn McKee

## Slide 2: Key Initiatives in Network Area
OSG modular dashboard service
  FINALY in GitHub: https://github.com/PerfModDash
  Delayed ~3 months from target; 30000 lines code in place now
Documentation updates: network tools & troubleshooting
  New draft “triage” document to point OSG users at: https://www.opensciencegrid.org/twiki/pub/Documentation/NetworkingTroubleShooting/20130204-OSG-Debug-SPM.docx
Improving perfSONAR-PS toolkit for OSG
  Awaiting final v3.3 perfSONAR-PS release (March 2013?) (Re)Packaging toolkit for OSG users/others?
  Will require minor repackaging for OSG: Add integration with OSG services and coupling to OSG Dashboard
  Advocating/supporting deployment at OSG sites begun. US ATLAS and US CMS sites pointed at OIM registration: https://www.opensciencegrid.org/bin/view/Documentation/RegisterPSinOIM

## Slide 3: Top Concerns
The modular dashboard effort would benefit from more involvement
  Currently have Tom Wlodek, Lusi Liu and Ian Gable
  New involvement from Soichi and Marko very welcome!
  Possibility of getting some involvement from ESnet/Internet2
Sub-groups have met or at least initiated some activity https://www.opensciencegrid.org/bin/view/Documentation/NetworkingModularDashboard#Planning_and_Subgroups
  Concern is that input may be too late to influence development
Defining what the OSG Network Service should look like needs to happen soon.
  Operations sub-group needs to spin-up
  Dashboard code needs to be accessible and “runnable” (now making some progress)
  Should work with Operations and Software to make sure we agree on a “rough” vision for the service and corresponding timeline (may need to be keyed off dashboard deliverables)

## Slide 4: Recent Accomplishments
Worldwide effort in WLCG to deploy perfSONAR(-PS) at all Tier-1 and Tier-2 sites
  Instructions for all sites at http://twiki.cern.ch/twiki/bin/view/LCG/PerfsonarDeployment
  Information services (OIM/GOCDB) ready to host status for sites
OSG Campus Infrastructures Webinar “Methods for Network Troubleshooting in Distributed High Throughput Environments” on January 25, 2013
New perfSONAR-PS version 3.3 RC1 out mid-January
  Under testing now by US ATLAS and US CMS
  Has fixes we need for an OSG deployment: http://code.google.com/p/perfsonar-ps/issues/list?can=2&q=Milestone%3DRelease3.3
perfSONAR-PS “Mesh” configuration being used to test perfSONAR-PS v3.3 RC1
  Common location for all WLCG meshes created in AFS with corresponding Web-visible URL for sites to access it by.
  Will be used by OSG to manage network testing configurations

## Slide 5: Near term items
Expediting a functional Modular Dashboard (~1 month?)
  Need to have something that gathers and displays results
Complete testing perfSONAR-PS beta 3.3 release to get to “final” release (March?) -> OSG distribution
Updates to “Mesh” configuration to support “include” directives
  In place but we need to revisit if the includes should be at the .conf or .json level and then TEST it. Next: how to use?
Registration of existing OSG/WLCG perfSONAR-PS instances
  Underway. Partially done at USATLAS Tier-2s. USCMS notified about “redoing” since OIM change was put in.
Documentation updates and additions
  Continuing to document procedures, how-tos and (eventually) tools provided by OSG

## Slide 6: URLs of Relevance
Modular Dashboard Development https://www.opensciencegrid.org/bin/view/Documentation/NetworkingModularDashboard
Network Documentation https://www.opensciencegrid.org/bin/view/Documentation/NetworkingInOSG
Initial OSG networking meeting notes https://twiki.grid.iu.edu/bin/view/Networking/WebHome
perfSONAR-PS WLCG/OSG Installation Instructions https://twiki.cern.ch/twiki/bin/view/LCG/PerfsonarDeployment
perfSONAR-PS Tips, Tuning and Best Practices http://www.usatlas.bnl.gov/twiki/bin/view/Projects/LHCperfSONAR (will migrate to OSG documentation pages eventually)

## Slide 7: Questions or Suggestions?
Thanks