## Slide 1: ITB Release Process
Suchandra Thapa
Computation Institute / University of Chicago

## Slide 2: ITB Release Process
Release Process differs for major and minor releases
Different processes needed for each due to different needs
  Major releases need more extensive testing due to changes and thus more documentation changes
  Minor releases are done more quickly since changes are limited and may be time critical (e.g. security fixes)

## Slide 3: Validation testing
Testing done to make sure components install and works
First pass over components to make sure things work correctly
Cycle can be as short as 2-3 days
Not as many participating resources as with integration testing
Somewhat equivalent to alpha testing

## Slide 4: Integration testing
More thorough testing of software
May involve participation from one or more VOs
Cycle typically takes a 5-7 days
VO testing may take 3-4 weeks if all VOs are participating

## Slide 5: Major Releases
Less frequent but much more heavyweight
Many changes to software components
Usually has several rounds of validation and integration testing
Significant documentation changes
Full VO Validation conducted
Longer timeline due to changes in software

## Slide 6: Documentation Changes
Create new subweb for changes
Work conducted in Integration web
Currently use a documentation review table to organize
  Lists pages in documentation
  Outlines responsible person and reviewer
  Fields for completion status, comments, and signoff
  Changes ongoing with integration testing
Subweb copied to ReleaseDocumentation web when release is done

## Slide 7: Minor Releases
More frequent
Changes to a few software components (~1-5)
Documentation changes may be small or non-existent
Depending on changes, targeted VO validation may occur
Relatively rapid testing

## Slide 8: Documentation Changes
Work in ReleaseDocumentation Web
Changes ad-hoc and based on changes to components
Documentation changes may not be needed
If changes apply only to current and newer minor release, a note is added to documentation indicating this
Documentation changes reviewed a day before release announcement

## Slide 9: Questions?
Questions? Comments?