## Slide 1: OSG PKI Transition Update
Von Welch for the OSG PKI Transition Team
October 5, 2012

## Slide 2: Background
DOE Grids PKI shutting down mid-March 2013
OSG PKI ramping up to replace for OSG community
  Front end integrated with OIM, DigiCert CA as backend
Inviting other DOE Grids PKI communities to use
  FusionGrid, ESGF, PNNL, Argonne, etc.
Encouraging communities to use better options where it makes sense
  National CAs, CERN CA, CILogon, etc.
Effort funded by OSG, CMS, ATLAS

## Slide 3: Current Status: Transition Phase
Started transition phase as of Oct 1
  To complete by Feb 2013
Goals:
  Establish RAs for all OSG VOs and Grid Admins for all OSG domains by mid-December
  All users able and encouraged to use OSG PKI by mid-January 2013

## Slide 4: Current Activities
Enrolling RAs and Grid Admins
  Training
  Working out process kinks
Software improvements/fixes/packaging
  Discovering features we need
  Uncovering bugs
  Usability tweaks
Documentation and preparing for end users
Command-line client RPM

## Slide 5: Planned Activities for Transition Phase
Presenting Contingency Plan to WLCG Management Board for comment on Oct 16th
Dry-runs of audit procedures, contingency procedures
Working closely with Ops team to transition support
  Complete in progress transition command-line clients to SW tea

## Slide 6: More Information
Public page:
  https://twiki.grid.iu.edu/bin/view/Security/OSGCATransition2012
Training sessions:
  https://twiki.grid.iu.edu/bin/view/Security/OSGPKITraining
Weekly call info and notes:
  https://twiki.grid.iu.edu/bin/view/Operations/OSGPKITransitionCallNotes
Von Welch (vwelch@indiana.edu)