## Slide 1: OSG Area Coordinators
Network Monitoring Update: May 2013
Shawn McKee

## Slide 2: Key Initiatives in Network Area
OSG modular dashboard service / OSG network service
  Slowly progressing in GitHub: https://github.com/PerfModDash
  OSG has a service up: target announce date May 28th
    Matrix View http://tinyurl.com/bpzbjrw
    Host Status http://tinyurl.com/adbhv6n
Improving perfSONAR-PS toolkit for OSG
  Awaiting final v3.3 perfSONAR-PS release (time still is ~NOW)
    Has many bug fixes, resiliency improvements, better default config
  May require minor repackaging for OSG: Add integration with OSG services and coupling to OSG via registration automation.
  Advocating/supporting deployment at OSG sites begun. Need 3.3 released before it makes sense to push non-LHC sites
Documentation updates: network tools & troubleshooting
  Draft “triage” document to point OSG users at: https://www.opensciencegrid.org/twiki/pub/Documentation/NetworkingTroubleShooting/20130204-OSG-Debug-SPM.docx
  Installation guide for perfSONAR-PS Toolkit in place
  No feedback yet…

## Slide 3: Top Concerns
Getting an OSG Network Service prototype in place
  Good progress here but it will be tight having the service ready to show by May 28. Datastore changes to read mesh-config still underway
  Important to verify the OSG installation can still meet the needs of external “clients”. May require some deployment modifications and/or API changes. Next meeting via “email” discussion (ongoing)
The modular dashboard effort needs more involvement
  Currently have Tom Wlodek and Soichi. Not much involvement from others (Ian Gable, Andy Lake, others). Recruited Jorge/UMICH
  Collector and datastore progressing; GUI is going slower
  Eventually need better visualization for OSG service
How to get PS deployed in OSG where its not already…
  For OSG sites with perfSONAR-PS it should be easy to get them upgraded and registered
  For OSG sites without perfSONAR-PS how best to “encourage” its deployment?
    Costs $$ for two systems (users need to see this as a requirement & benefit )
    Costs some effort to install and register (we can help minimize this cost)

## Slide 4: Recent Accomplishments
Testing of perfSONAR-PS v3.3
  Found issues in RC3 requiring RC4 (out now)
  RC4 improved default install configuration
    Added database tuning and cleanup scripts; lots of minor bug-fixes
  http://psps.perfsonar.net/toolkit/releasenotes/pspt-3_3_rc4.html
perfSONAR-PS “Mesh” configuration for OSG prototyped
  Uses “include” to define common items once
  Will be integrated with OIM to automate an OSG mesh config
Support letter campaign for perfSONAR-PS Toolkit
  Jason Zurawski pointed out that having the user community provide positive feedback on PS useful(required?) to maintain or improve its support by Internet2/ESnet
  Letters solicited from WLCG Tier-2 Directors, US ATLAS, US CMS, OSG, WLCG, ATLAS computing and CMS Computing
Updated docs on installing PS, troubleshooting issues

## Slide 5: Near term items
Complete testing perfSONAR-PS 3.3 releases to get to “final” release. Then -> OSG distribution?
  TBD whether repacking is needed/useful at that point
Expediting a functional OSG network service(~1 week?)
  Need to have something that gathers / displays results
  Becomes OSG service for testing service issues
Automate creation of OSG-related “mesh-configs”
  Soichi working on VO specific versions from OIM->JSON
Deployment of perfSONAR-PS at all OSG sites
  Need to advertise perfSONAR-PS to all OSG sites and get deployed instances in place and registered.
Documentation updates and additions
  Publish documented procedures, how-tos and (eventually) tools provided by OSG. (net-client docs)
Find test “clients” for OSG dashboard API access
  Have Jorge/ANSE working on this

## Slide 6: URLs of Relevance
Modular Dashboard Development https://www.opensciencegrid.org/bin/view/Documentation/NetworkingModularDashboard
Network Documentation https://www.opensciencegrid.org/bin/view/Documentation/NetworkingInOSG
Initial OSG networking meeting notes https://twiki.grid.iu.edu/bin/view/Networking/WebHome
perfSONAR-PS WLCG/OSG Installation Instructions https://twiki.cern.ch/twiki/bin/view/LCG/PerfsonarDeployment
perfSONAR-PS Tips, Tuning and Best Practices http://www.usatlas.bnl.gov/twiki/bin/view/Projects/LHCperfSONAR (will migrate to OSG documentation pages eventually)

## Slide 7: Questions or Suggestions?
Thanks