## Slide 1: Key Project Drivers - FY11 Ruth Pordes, June 15th 2010

## Slide 2: Key Message
Year 5 is a continuation of work in Year 4.
We have asked for updated requirements from LIGO, US ATLAS, US CMS – waiting on these now. But they will mainly be continuations of Year 4 so..
  Please read current documents in the document repository http://osg-docdb.opensciencegrid.org/cgi-bin/ShowDocument?docid=909 (note I have made these publicly readable for the short term so you can access them easily.)
  Do reach out to your contacts for information yourselves.
Initiatives we hope will be more or less complete as a focus:
  Native packaging
  Documentation
Continuing initiatives:
  Usability, Scalability and robustness
  Tier-3s/Campuses
  Data Management
  ‘ITIL” like robustness to Operations expectations and processes

## Slide 3: Software..
Alain is making a comprehensive list of Software requests. Here was my recent input:
  Extensions in testing of Software providers deliverables Improvement in nimbleness to cycle new patches and versions into production “at least on a few sites for testing”
  Completion of the migration to native packaging.
  Completion of the web/grid ID management client tool integration;
  Support for CILOGON as a CA
  Support for Opportunistic storage and storage appliances across OSG.
  Software to support data access for LHC analysis
  VDT-cache for a Submit Host : glidein VO front end, Condor-G, ...whatever else is decided
  VDT-cache for an Operations Center : RSV host, gratia collector, OIM whatever else is decided
  VDT-cache for a Campus Router :
  VDT-cache for VM base clients/executors
  Evaluation/prototype for reducing the staticicity of VOs (step towards dynamic Vos)
  Evaluation/prototype for policy between opportunistic VOs resource reservation, provisioning and use.

## Slide 4: Same as for FY10: remember to include and ask questions about:
Put things in your program of work that you think need doing without regard to the effort available. I would also prefer any holes you are worried about get included in the area plans rather than left to chance later.
Meet responsibilities as part of Management of an effective project – update WBS, make reports, attend Area Coordinator meetings etc as expected.
Area Metrics.
Documentation.
Integration of Training.
Communication and Publishing.
Planning for the Future of OSG.
OSG supported services and operations for the area.

## Slide 5: Documentation - again
It IS the Area Coordinators responsibility to allocate effort to and engage in the Documentation Activity.
More documentation is not necessarily Better Documentation. Documentation needs thought and attention. We need, want, hope.. the area coordinators to be engaged! (yes – whats in it for you? Better readability, understanding HAPPIER USERS.)

## Slide 6: Revisit: Key Goals for FY10 - how do You think we did? What can we learn from this?
Top 5:
Support for LHC user running, support for Tier-1, Tier-2s and focus on Tier-3s.
Support software, analyses, and data management for LIGO based on requests.
Easier and more usable incremental upgrades of software for “any” reason – security, faults, functionality.
Support for other OSG stakeholders requests and increased number of non-physics and campus beneficiaries in OSG.
Timely and appropriate security and operational response to problems, as well as records of expectations, including SLAs and Policy, across the board.
Next 5:
Continued improved technical and operational support for data storage use, access and policies.
Wider adoption of Pilot based workload management, progress in transparency between campus & wide area resources, policies for improved usability & efficiency.
Articulation and implementation of Security authorization, identification & policy.
Success of OSG Satellites for moving the infrastructure forward
Better understanding of role of (separately) MPI, Virtual Machines and Cloud resources and policies in the OSG environment.

## Slide 7: and? The future? From Aug ‘09

## Slide 8: OSG Futures – Goals remain Requirements and Principles for the Future of OSG (OSG-938)
OSG will provide the LHC and LIGO communities with a common virtual facility…
OSG will provide a common, shared distributed computing infrastructure which can be used, ..by all members of the Consortium...
OSG will continue as a grass-roots hands-on collaboratory…
OSG will play a leadership role in the US National Cyberinfrastructure...
OSG aims to have recognized responsibilities in partnership with the NSF XD…
OSG aims to have recognized responsibilities as part of the next round of the DOE SciDAC program….

## Slide 9: DRAFTs of other Documents that Input to Futures
National CI and the Campuses (OSG-939)
OSG Interface to Satellite Proposals/Projects (OSG-913)
OSG Architecture (OSG-966)

## Slide 10
Science
Community
Software
Provider
Consortium
Project
Open Science Grid
Services and
Infrastructure
Executive
Board
..
Satellite - Partner
Project
..
Satellite
Project
Resource
Provider
Contributions
organo-gram