## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
8/15/2012

## Slide 2: Key Initiatives
CILogon Basic Transition
  Working with FNAL and BNL to accept CILogon Basic Certs. No major hurdles with BNL. FNAL security officer accepted the change, but need official approval
  Bigger challenge is to find VOs.
    Will propose to transition some VOs to CIlogon instead of Digicert. Otherwise, we have a problem finding users
  User Support was helpful and identified a few scientists
New work item: XSEDE-OSG Identity Proposal
  Creating a proposal to collaborate some common work items between XSEDE and OSG.

## Slide 3: Key Initiatives
Enhancing Site Security – Pakiti service
  Staff was on holiday for the month of July. Now the work is undergoing smoothly. No concerns about the packaging or meeting the deadline except that we must coordinate this well with VDT Team and Alain’s departure.

## Slide 4: Concerns
SHA-2 coordination
  Security team is coordinating the GOC ITB, VO software and sites
  Unplanned work item for the security team
Digicert transition
  Team contribution increases as the DigiCert deadlines approach
Operational Projects depending on VDT effort
  Need to finalize the CA update process for CA rpm bundles.
  We need OSG VOs to update VOMS-Admin version due to a security vulnerability as well as new CA bundle compatibility. If the VOs prefer to have an update for their pacman installations, what should we do? should we push VOs to upgrade to rpm installations?
  Pakiti packaging requirements. Kevin needs to communicate his requirements document to VDT Team.
  SHA-2 transition regarding OSG software

## Slide 5
 | WBS Ongoing Activities | 
1 | Incident response and vulnerability assessment | Minimizing the end-end response time to an incident, 1 day for a severe incident, 1 week for a moderate incident, and 1 month for a low-risk incient.
2 | Troubleshooting; processing security tickets including user requests, change requests from stakeholders, technical problems | Goal is to acknowledge tickets within one day of receipt.
3 | Maintaining security scripts (vdt-update-certs, vdt-ca-manage, cert-scripts, etc) | Maintain and provide bug fixes according to the severity of bugs. For urgent problems, provide an update in one week; For moderate severity, provide an update in a month; For low risk problems, provide an update in 6 months.
4 | XSEDE Operational Security Interface | Meet weekly
5 | Supporting OSG RA in processing certificate requests | Each certificate request is resolved within one week; requests for GridAdmin and RA Agents are served within 3 days.
6 | Preparing CA releases (IGTF), modifying OSG software as the changes in releases require | CA release for every two months
7 | Security Policy work with IGTF, TAGPMA, JSPG and EGI | Meet with IGTF and TAGPMA twice a year. Attend JSPG and EGI meteings remotely and face-face once a year. Track security policy changes and report to OSG management.
8 | Security Test and Controls | Execute all the controls included in the Security Plan and prepare a summary analysis.
9 | Incident Drills and Training | Drill Tier3 sites
10 | Weekly Security Team Meeting to review work items | Coordinate weekly work it ems.
11 | Weekly reporting to OSG-Production | Report important items that will affect production; incidents, vulnerabilities, changes to PKI infrastructure
12 | Monthly reporting to OSG-ET | Meet with ET once a month to discuss work items
13 | Quarterly reporting to Area Coordinator meeting | Meet with area coordinators to discuss work items.

## Slide 6: Ongoing Work: Operational Security
Software Vulnerabilities/Incidents
  Serious Condor vulnerability is coming up.
  All Sites patched Voms-admin vulnerability.
  No other major vulnerability.
  Site patching levels
Operations
  SHA-2 Transition. Took over coordinating the changes across the GOC ITB, VO software, and Campus Grids.
  Phasing out the old layout. Becomes a bigger problem. VOMS are not up-to date.
  Transition to use EGI Pakiti central service
  Lengthened the RSV CA probe lifetime to 8 days

## Slide 7: Ongoing Work: Operational Security
  Holding back the new CA release. Nothing urgent in terms of security. Want to complete the automation of rpm updates. We had RSV failures due to manual yum updates.
  Completed the Test and Controls. Following up with the recommended action items.