## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
04/3/2013

## Slide 2: Key Initiatives
Traceability for End User Jobs without Certificates
  Created the user traceability requirements for OSG, accepted by ET
  Installed a frontend for the security team use and examined traceability capabilities
  Started working with OSG-XSEDE as the first VO to go through the assessment process.
  Did a security exercise with OSG-XSEDE frontend.
    Positive outcome. Could trace a user uniquely back to a job on the worker node. As long as the worker node knows which process id they want to trace and the timeframe of the process, the glideinwms system is capable of finding the user uniquely.
  Next steps: will repeat the security exercise with a site again. Questions: whether process id and timeframe are ok for tracing purposes. How difficult for the site to extract the info. What other information site would gather.

## Slide 3: Key Initiatives
Increasing CILogon Basic CA Adoption in OSG
  U of Wisconsin and CILOgon Basic provides a simple one-stop command line solution to retrieve certificates.
  Glow VO is quite interested in trying this out with fermilab resources
  Security team got permission and set up a test machine for Glow VO to run jobs.
  If Glow Vo decides to pursue this option, security team will help moving this change to Fermilab production resources.
  Identity Management Roadmap
  Close to completion. Circling for review in a small group of area coordinators and other interested parties.
New Work Item
  Changed the VO registration process to include the security aspects.
  Security team meets with new VOs upon joining OSG.
  Give security training for new comers. Jlab and Glast are the first two VOs we are training

## Slide 4
Oasis/CVMFS security assessment
  The security assessment is completed. Assessment result was satisfactory. Will post to docdb and circulate to area coordinator and/or ET
Enhancing Site Security – Pakiti service
  Gave a demo session at AHM.
  FermiGrid wanted to install the service for monitoring their services. In progress.
  Actively seeking new users/sites

## Slide 5
 | WBS Ongoing Activities | 
1 | Incident response and vulnerability assessment | Minimizing the end-end response time to an incident, 1 day for a severe incident, 1 week for a moderate incident, and 1 month for a low-risk incient.
2 | Troubleshooting; processing security tickets including user requests, change requests from stakeholders, technical problems | Goal is to acknowledge tickets within one day of receipt.
3 | Maintaining security scripts (vdt-update-certs, vdt-ca-manage, cert-scripts, etc) | Maintain and provide bug fixes according to the severity of bugs. For urgent problems, provide an update in one week; For moderate severity, provide an update in a month; For low risk problems, provide an update in 6 months.
4 | XSEDE Operational Security Interface | Meet weekly
5 | Supporting OSG RA in processing certificate requests | Each certificate request is resolved within one week; requests for GridAdmin and RA Agents are served within 3 days.
6 | Preparing CA releases (IGTF), modifying OSG software as the changes in releases require | CA release for every two months
7 | Security Policy work with IGTF, TAGPMA, JSPG and EGI | Meet with IGTF and TAGPMA twice a year. Attend JSPG and EGI meteings remotely and face-face once a year. Track security policy changes and report to OSG management.
8 | Security Test and Controls | Execute all the controls included in the Security Plan and prepare a summary analysis.
9 | Incident Drills and Training | Drill Tier3 sites
10 | Weekly Security Team Meeting to review work items | Coordinate weekly work it ems.
11 | Weekly reporting to OSG-Production | Report important items that will affect production; incidents, vulnerabilities, changes to PKI infrastructure
12 | Monthly reporting to OSG-ET | Meet with ET once a month to discuss work items
13 | Quarterly reporting to Area Coordinator meeting | Meet with area coordinators to discuss work items.

## Slide 6: Operational Security
Completed the risk assessment of md5 and sha-1 user proxies(on both on osg 3.x and 1.2.xinstallation). No major concerns although recommends moving forward to sha-2 proxies. This is possible with latest grid-proxy-init and voms-proxy-init.
Identified and followed up with sites that had not updated their Condor installs to patch condor for security vulnerabilities
Fixed issues in debian cilogon basic ca package fixed.