## Slide 1: OSG Technology Area
Brian Bockelman
Area Coordinator’s Meeting
November 30, 2011

## Slide 2: Staffing
Wall time since last presentation: 1.5 months.
  Probably about 2 FTE-months since then. Took significant hits due to holiday, BNL transitioning, and BNL’s big upgrade.
BNL has now been working with us for ~2 months as part of the Technology team.

## Slide 3: Status
Investigations:
  New: Ashu coming up to speed on iRODS. Coordinating with Tanya on User Support.
  Upcoming (per request of Michael Ernst, ATLAS): Looking into making OSG more HTTP friendly.
Working Groups:
  Jose is working with OSG CE review.
  Brian is working with iRODS review (Chander – not seen much action lately?).
  Brian is chairing WLCG TEG on data management.
Communications:
  Doing well to keep work on JIRA.
  Blog posts about 2x a month. Short of target – haven’t gotten BNL folks to post yet.

## Slide 4: Status
Added new responsibilities – WLCG interoperability working group reports to here.
  Currently two interop concerns
    Interoperability with the new OSG-CE. A few hacks are in place for glite interop; would like to be able to undo them.
    SRM/httpg transition. Already, IGTF-accredited CAs are issuing certificates that no SRM implementations can interact with.
  Mostly delegated to Tony T.

## Slide 5: Accomplishments
Finished initial Condor VM investigation. Draft of writeup done.
Finished Condor network accounting work. To be written up.
  There will be a follow-up investigation to apply this work at the Nebraska T2 early next year (waiting for SL6).
Nearly finished with the glexec work; down to getting GUMS patched.

## Slide 6: Targets
Ideally, we will have 3 investigation writeups by time the next meeting roles around.
I want to get better at communications. Specific targets:
  Get everyone writing on the blog.
  Get BNL folks to do “ET-ready” one-pagers of the problems they work on.
ATLAS provided some new official input for stakeholder requests! Finally, I don’t have to hide from Gabrielle.

## Slide 7: Issues
Timely meetings of the architecture subgroup.
  Blueprint meeting should have happened by now; scheduled for Jan 17/18.
Software work is still taking significant time.
  I.e., in the last two weeks, I’ve worked long hours to keep GRAM on track.
  Sometimes looking into one area means doing cleanup.
    Adding network accounting for Gratia -> rewrite Gratia condor probe.
    Improving GUMS for glexec: 30 minutes to write patch, 3 hours to make GUMS compile.