## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
05/15/2013

## Slide 2: Key Initiatives
Traceability for End User Jobs without Certificates
  Earlier:
    Created the user traceability requirements for OSG, accepted by ET
    Installed a frontend for the security team use and examined traceability capabilities
    Started working with OSG-XSEDE as the first VO to go through the assessment process.
    Did a security exercise with OSG-XSEDE frontend.
  Since last report:
    Did a security exercise with Nebraska site
    Did another security exercise with UCSD Factory
    Results: site has no problem finding the pid of a malicious job. More complicated if the job has completed 3 days ago. Lack of good system level logging. Factory is capable of finding the user as long as it receives the log files

## Slide 3: Key Initiatives
Traceability
  Completed the assessment of traceability of user jobs in Glideinwms System
  Created a report and circulated among Glideinwms and HTCondor experts.
  Findings:
    Glideinwms has significant traceability capabilities.
    At the absolute worst case (when site cannot provide any information), it can provide a finite set of users who ran jobs over a specific worker node at a given time.
    The worst case scenarios are 1) if the log files gets lost during transmission to factory or 2) Frontend loses Condor_History logs.
    The problems with lesser significance are 3) tracing pre-empted jobs and 4) having log files overwritten at the worker node.
    Asked resolution for the first two problems from the technical teams.
    With fixes in place for 1 and 2, we are confident that Glideinwms can perform sufficient levels of tracing.

## Slide 4: Key Initiatives
Traceability
  Next steps:
    Present the assessment to broader audience.
    Scheduled to present at Fermilab Security Board meeting this Friday
    Collect feedback, analyze and integrate into the assessment.

## Slide 5: Key Initiatives
Oasis/CVMFS security assessment
  Good news! Fermilab accepted the risk assessment of Oasis/CVMFS.
  Allowing Fermi grid resources to connect to OSG GOC stratum 0.
  Also allowing to have a stratum-1 at Fermilab to distribute the OSG repo.
  One final security request is sent to GOC to satisfy Fermi security requirements.

## Slide 6: Key Initiatives
Increasing CILogon Basic CA Adoption in OSG
  U of Wisconsin and CILOgon Basic provides a simple one-stop command line solution to obtain certificates.
  Security team got permission and set up a test machine for Glow VO to run jobs.
  Fermilab security team is on board to allow for this type of access via credentials issued by the u of wisconsin. We are waiting to hear from Glow VO whether they would like to move this to production or not.
  New VOs that can benefit from Cilogon are identified. CSIU and UC3. Any comments?
New Work Item
  Changed the VO registration process to include the security aspects.
  Security team meets with new VOs upon joining OSG.
  Gave training to 3 new VOs so since we implemented it. 2 more new VO are expected.

## Slide 7
 | WBS Ongoing Activities | 
1 | Incident response and vulnerability assessment | Minimizing the end-end response time to an incident, 1 day for a severe incident, 1 week for a moderate incident, and 1 month for a low-risk incient.
2 | Troubleshooting; processing security tickets including user requests, change requests from stakeholders, technical problems | Goal is to acknowledge tickets within one day of receipt.
3 | Maintaining security scripts (vdt-update-certs, vdt-ca-manage, cert-scripts, etc) | Maintain and provide bug fixes according to the severity of bugs. For urgent problems, provide an update in one week; For moderate severity, provide an update in a month; For low risk problems, provide an update in 6 months.
4 | XSEDE Operational Security Interface | Meet weekly
5 | Supporting OSG RA in processing certificate requests | Each certificate request is resolved within one week; requests for GridAdmin and RA Agents are served within 3 days.
6 | Preparing CA releases (IGTF), modifying OSG software as the changes in releases require | CA release for every two months
7 | Security Policy work with IGTF, TAGPMA, JSPG and EGI | Meet with IGTF and TAGPMA twice a year. Attend JSPG and EGI meteings remotely and face-face once a year. Track security policy changes and report to OSG management.
8 | Security Test and Controls | Execute all the controls included in the Security Plan and prepare a summary analysis.
9 | Incident Drills and Training | Drill Tier3 sites
10 | Weekly Security Team Meeting to review work items | Coordinate weekly work it ems.
11 | Weekly reporting to OSG-Production | Report important items that will affect production; incidents, vulnerabilities, changes to PKI infrastructure
12 | Monthly reporting to OSG-ET | Meet with ET once a month to discuss work items
13 | Quarterly reporting to Area Coordinator meeting | Meet with area coordinators to discuss work items.

## Slide 8: Operational Security
Vulnerabilities: gsi-ssh (potential to affect Oasis-login), java rmi vulnerabilities.
Proxy lifetime assessment. A large variety in proxy lifetimes. Conducted a risk assessment and defined the next steps. Will provide advice and tools for sites who want to enforce certain lifetimes.
PKI project: The Fermilab PKI project is completed and closed. OSG PKI project moving smoothly. Made some changes to Atlas’ RA Agent organization based on Atlas’ requests.
TAGPMA: 3 very important and welcome improvements
  The SHA-2 due date moved to October 1 2013.
  A new lightweight profile to accredit Cilogon Basic CA under
  Another new profile for Registration Authorities (such as OSG)