## Slide 1: OSG Area Coordinators
Network Monitoring Update: July 16, 2014
Shawn McKee

## Slide 2: Key Initiatives in Network Area
OSG modular dashboard service / OSG network service
  Partial migration. Have example dashboard in place
  Need “Datastore” (targeting MA from v3.4)
Improving perfSONAR-PS toolkit for OSG
  New version 3.4 in beta testing…release “soon”
  Still need to get ALL OSG(non-WLCG) sites to install
Documentation updates: network tools & troubleshooting
  No major updates since internal review
Outreach and community interaction
  New “Networking and Transfer Metrics WG” in WLCG spinning up.
  LHCONE using OSG MaDDash+OMD

## Slide 3: Top Concerns
OSG Network Service into “production” and fully functional
  Further away than anticipated. Need “testing” version first
  Discussions ongoing between Soichi, Marian, Andy and Shawn
  Bottom line: Need a way to store the data.
Automate creation of the mesh-config from OIM/GOCDB
  Ongoing discussion with Soichi and Marian Babik/WLCG
  Close to being possible but some issues about how best to organize data being decided.
Vacations and levels of effort impacting the speed of getting things in place
  Soichi has two days designated per month to work on OSG networking issues.

## Slide 4: Recent Accomplishments
Spun up WLCG Network and Transfer Metrics Working Group
  Most membership confirmed. Shawn and Marian Co-chairs.
  Kick-off meeting in ~month
  See WG page at: https://twiki.cern.ch/twiki/bin/view/LCG/NetworkTransferMetrics
Had detailed meeting + follow-on email threads with Rob/Soichi/Marian/Andy on OSG networking service and OSG/WLCG integration.
Created copies of prototype services in OSG
  Replica of http://maddash.aglt2.org/maddash-webui for MaDDash implementation at http://perfsonar-itb.grid.iu.edu/maddash-webui
  Replica https://maddash.aglt2.org/WLCGperfSONAR/check_mk of OMD at https://perfsonar-itb.grid.iu.edu/WLCGperfSONAR/check_mk (Not working yet)\
  Assigned OSG subnet for monitoring as 129.79.53.0/24
LHCONE community adopted OSG Maddash + OMD tools to monitor and diagnose LHCONE network links.

## Slide 5: OSG Network Service Datastore
To me this is still the biggest issue
We can collect perfSONAR data now using MaDDash
But…No place to keep it?
  We need to have a way to store:
    Traceroute (taken 1/hour between all sites)
      Kept for 45 days or longer
    Latency/packet-loss (continuous)
      Save results each minute? Keep for 45 days?
    Bandwidth (1/6-hours within clouds, 1/week WLCG-wide)
      Keep for 3 months?
Realistic option for “now” is perfSONAR MA from v3.4 called Esmond
  Need to get example installed/running on OSG
    Uses Casandra as the underlying DB
    Install details http://antg-dev.es.net/esmond-docs/rpm_install.html
  Andy Lake has outlined what additional steps are needed to “Wrap” Esmond to identify, collect and store the perfSONAR data
  Soichi has already built an implementation of the step’s Andy outlined but it was his test framework for using MongoDB

## Slide 6: Details on Completing Network Datastore
Besides installing Esmond Andy noted we need a standalone data aggregator that does the following loop:
    Retrieves the mesh configuration and builds a list of site MAs to contact
    Queries each MA in the list for data updated since last run.
    Registers the retrieved data in the central MA
    Stores the timestamp of the most recent data point saved (to be used the next time it queries the MA
Soichi implemented a very similar framework to test things at the beginning of the year. We have to see if this could be adapted to fill Esmond.

## Slide 7: Near/Mid term items
Working Network Datastore using Esmond
  Needs “framework” wrapping Esmond install Re: Andy email
  May NOT be the suitable long-term choice but need to learn
Expand automated creation of “mesh-configs”
  Prototype and test creation of WLCG meshes.
  Needs some details fixed but no major issues foreseen
  =============Mid Term===================
Continue upgrades for sites with perfSONAR-PS versions prior to 3.3.2 (33 sites); ensure mesh-config use
  Identify and lobby non WLCG OSG sites to install
Using and improving the OSG network service
  As sites upgrade and use the mesh, verify data, displays
  Begin testing “clients” of OSG network metrics
    Will require some API changes to get certain typical queries
Continued documentation updates and additions
  Maintain/update documented procedures

## Slide 8: URLs of Relevance
Network Documentation https://www.opensciencegrid.org/bin/view/Documentation/NetworkingInOSG
perfSONAR-PS OSG Installation Instructions
  https://twiki.opensciencegrid.org/bin/view/Documentation/PerfSONARToolKit
New 3.4 MA guide https://code.google.com/p/perfsonar-ps/wiki/MeasurementArchiveClientGuide
Modular Dashboard Replacement Prototypes
  http://maddash.aglt2.org/maddash-webui https://maddash.aglt2.org/WLCGperfSONAR/check_mk
perfSONAR-PS Installation Motivation:
  https://twiki.grid.iu.edu/bin/view/Networking/WhyPerfSNOAR
Initial OSG mesh details http://confluence.grid.iu.edu/display/CENTRAL/Perfsonar+Mesh+Configs
Esmond install info http://antg-dev.es.net/esmond-docs/rpm_install.html

## Slide 9: Questions or Comments?
Thanks!