## Slide 1: Metrics update
Area Coordinator’s Meeting
August 10, 2011

## Slide 2: What is running significantly late
3.1.1 sub-task (Metrics analysis) is late according to WBS, but perhaps the WBS should be updated to reflect how this has evolved into Assessment for FY2012?
Some items we have gotten the OK to remove are not removed (our fault).

## Slide 3: Since last time…
Things that were running late, but are now on-time:
  OSG Metrics Blog.
  Deploy metrics reports at GOC.
I think we can declare the SI2K -> HS06 conversion “done”, as there have been no new issues in awhile.
  However, normalization remains contentious and we continue to spend a small amount of operational time on this.
FTE percentage spent on creating/editing/fixing reports is ramping down; target is .1FTE by end of September.

## Slide 4: WBS Changes
Brian failed to move on the items mentioned in last report.
No NEW removals.
One new addition:
  Transition metric operational tasks to GOC.