## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
06/25/2014

## Slide 2: Key Initiatives
CILogon Basic CA is now IGTF accredited
  Under the new IGTF profile
  Included in the new IGTF release.
  Included in our standard IGTF distribution as an accredited CA

## Slide 3: Key Initiative: OSG IdM Roadmap
Two questions from Lothar triggered our work. Presented the roadmap in detail on 4/2/2014 meeting.
  What would happen to OSG stakeholders if we stop to provide certificates?
  Can we get certificates somewhere other than DigiCert?
  We created a short-term roadmap, OSG-doc-1185, answering these questions in detail. Please read the document for details.

## Slide 4: IDM Roadmap
Can we get certificates somewhere else? Yes:
  CILogon Net HSM service
  Commercial Retail CAs
  InCommon Certificate Service
  Operating our own Backend CA
  Operating our intermediate CA

## Slide 5: IDM Roadmap
CILogon Net HSM is the best option. We note the concern about future funding commitments.
  Same set of services we get from DigiCert with minimal changes to Frontend
  Started a prototype. Instantiating a new HSM service instance for OSG. Will use the same OIM invocation methods. No changes to the command line clients.
If CILogon NET HSM option does not work, then we want to try to set up our own HSM service.
If our own HSM does not work out, we should continue with DigiCert CA.

## Slide 6: IDM Roadmap
We completed a working prototype.
Demonstrated that it works and changes are easily manageable. API changes at OIM-side
Wrote a MOU between XSEDE and OSG and waiting to hear back form seniro mgmt. When we receive the approval, we will proceed.

## Slide 7: Key initiatives
OSG IdP that can onboard OSG members to OSG Connect seamlessly is completed.
  Transitioning the service to GOC
  IdP authenticates OSG users with their certificates, then sends a notification to OSGConnect. The OSG user does not have authenticate twice.
  We stopped our plans on building an IdP that authenticates users with their uname/psswd. Objected at the staff retreat.

## Slide 8: Change Management Process with DigiCert
Had a few operational problems with PKI
  Unprocessed Revocations.
    Found out revocation requests have not processed because a final step in approval was not performed. Learned that we should have tested CRLs once the revocations performed.
  CRL download problem.
    Caused by trying to remediate the unprocessed revocations. GOC wanted to distribute CRLs faster but requested to change configuration variables that does not impact the distribution speed. Caused a OSG-wide CRL download problem.
  Service names inclusion in renewed certificates. Discovered a minor problem with service prefix not included in certificate DN for renewals.
  Testing infrastructure. Learned that DigiCert applies some changes to its production CA; we have no way of testing end-end before they move to rpoduction

## Slide 9
These issues demonstrate that
  We still have not fully understood DigiCert’s operational details
  Have not nailed down a change management process
  Seemingly innocent change requests can cause trouble. PKI is complex and fragile at the same time.
Operations and Security teams got together and created a change management request process.
  Always seek approval from security and operations teams before making a change request.
  Consider consequences of a change from many angles.
  Keep track in a ticketing system. Document the request and the steps taken.
  Define a process for emergencies. Do our best to minimize the number of emergency releases. Since they will not be tested thoroughly.
  We will test the process with the upcoming SHA-2 change

## Slide 10: Operational security
Busy 3 months
Heartbleed, bitcoin mining, dcache vulnerability
Dcache vulnerability, sent announcement to sites.
Heartbleed.
  More challenging.
  Private keys, passwords, confidential material may become exposed if an attacker finds a vulnerable server
  We asked all sites to patch ASAP.
  We decided not to renew worker node certificates immediately.
  No username/passwords to renew
  For gatekeepers, we suggested renewing when is not burdensome for the site admin.

## Slide 11: Operational Security
Bitcoin Mining
  Had some publicized incidents on CIOMagazine, bitcoin miners on NSF supercomputer, harvard university, and in EGI.
  Sent out an announcement to VO admins. First line of defense is to educate the VO managers and ask them to spread the message.
  Do not view bitcoin mining as a “malicious” activity, does not threat our security. But waste of computer resources.
  More worried about increasing incident causing a hysteria in DOE leading to widespread bans in distributed computing environment.

## Slide 12: Operational Security
Bitcoin Mining– Actions to take
  Will follow up with VO managers one-one. This is the most important action item for us.
  Working with XSEDE security team. Will participate into closed-doors security meeting at XSEDE
  Distribute information for sites who has IDS systems
  OSG VO implemented warning messages when users first log in.
  OSGConnect plans on having the same warning messages.

## Slide 13: Operational Security
Central banning tool
  WLCG has been asking about an automated banning server that can push banned user list to sites automatically
  Brian has implemented an additional feature in GUMS that it can retrieve ban list form Argus server.
  OSG security decided not to run a central banning service because
    Most of our sites do not require end user certificates therefore they cannot ban a user based on the user’s dn
    Many of our users (non-LHC) do not use a certificate to submit
    Having a central banning tool has ony marginal value for a few OSG sites, CMS mainly

## Slide 14: Operational security
We considered whether having the banning feature at the VO-side is more meaningful.
  Ban the user automatically at glideinwms submit node.
  Decided this is not useful either.
  During an incident, it is the VO who tracks the malicious user and identifies his/her identity. So the banning happens at the VO’s speed.
  Sharing the malicious user name across the Vos may be useful but few users have multiple VO memberships and furthermore users name may be different from VO to VO. So we cannot automatically find and ban a user in a different VO. We no longer have a grid-wide unique identifier for each user.
  So the banning service is no longer very useful for OSG

## Slide 15: Future work
Security controls. Started already. Scott has already completed GOC’s assessment. Thanks.
Document the new risk model for OSG with the certificate-free jobs.
  Ssh access to submit nodes, as opposed to certificate-based access to resources.
  Weakest link is the submit node now.