## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
02/13/2012

## Slide 2: Key Initiatives
Increasing CILogon Basic CA Adoption in OSG
  Two facets of work: 1) work with sites to help them understand why and how to accept CILogon Basic CA.
  MWT2, Purdue, Sprace, Nebraska, BNL agreed to accept the CILogon CA certs for access to grid resources.
  OSG IT services was in testing mode the last time I reported. Tests are completed and now CILogon Basic Cas are acceted by production IT services.
    Had a small hiccup with Fermilab. Originally the policy change was accepted, but then I was asked to take this to CIO for official approval. Approval is obtained.

## Slide 3: Key Initiatives
Enhancing Site Security – Pakiti service
  Software is released in January.
  Now working on publicizing the work.
    A tutorial and demo session at AHM.
    An OSG Newsletter article to sites.
Survey of How OSG Resource Providers consume Identity Information
  What type of identity information RPs are interested in and currently are looking at. Why? How they use it?
  Need guidance about the next steps. Should we revisit our answers from interviewed sites or reach out to new sites?
  Or should we close the work item?
  Identity Management Roadmap
  Finished the first draft with Von. Only received feedback from Lothar so far. Need feedback from area coordinators.
New Key Work Item
  Traceability Requirements for end user jobs without certificates.
  Goal is to work in collaboration with Fermilab to accept these requirements so as to allow certificate-less jobs at Fermilab. The future goal is to publicize this document to other sites and to seek their acceptance.
  Finished the policy document and gained personal approval from Fermilab CISO.
  Still a long process to go to obtain official approvals from Fermilab Security Board. Lothar will sponsor the request as a Fermilab resource manager for CMS.

## Slide 4: Concerns
OSG PKI transition.
  Team contribution increases as the DigiCert deadlines approach.
  Kevin in particular dedicated 60% of his time to Fermilab PKI.
  He was earlier supposed to help with Cilogon Basic (reaching out to more sites) and CVMFS review. But with extra effort spent on Fermilab PKI, Cilogon Basic will slow down and I will complete CVMFS work.
  Not sure how long more we will keep providing extra effort to Fermilab PKI project. Will ask the project lead.

## Slide 5
 | WBS Ongoing Activities | 
1 | Incident response and vulnerability assessment | Minimizing the end-end response time to an incident, 1 day for a severe incident, 1 week for a moderate incident, and 1 month for a low-risk incient.
2 | Troubleshooting; processing security tickets including user requests, change requests from stakeholders, technical problems | Goal is to acknowledge tickets within one day of receipt.
3 | Maintaining security scripts (vdt-update-certs, vdt-ca-manage, cert-scripts, etc) | Maintain and provide bug fixes according to the severity of bugs. For urgent problems, provide an update in one week; For moderate severity, provide an update in a month; For low risk problems, provide an update in 6 months.
4 | XSEDE Operational Security Interface | Meet weekly
5 | Supporting OSG RA in processing certificate requests | Each certificate request is resolved within one week; requests for GridAdmin and RA Agents are served within 3 days.
6 | Preparing CA releases (IGTF), modifying OSG software as the changes in releases require | CA release for every two months
7 | Security Policy work with IGTF, TAGPMA, JSPG and EGI | Meet with IGTF and TAGPMA twice a year. Attend JSPG and EGI meteings remotely and face-face once a year. Track security policy changes and report to OSG management.
8 | Security Test and Controls | Execute all the controls included in the Security Plan and prepare a summary analysis.
9 | Incident Drills and Training | Drill Tier3 sites
10 | Weekly Security Team Meeting to review work items | Coordinate weekly work it ems.
11 | Weekly reporting to OSG-Production | Report important items that will affect production; incidents, vulnerabilities, changes to PKI infrastructure
12 | Monthly reporting to OSG-ET | Meet with ET once a month to discuss work items
13 | Quarterly reporting to Area Coordinator meeting | Meet with area coordinators to discuss work items.

## Slide 6: Operational Security
Checking sites against Condor Vulnerabilities. 75+ gatekeepers have been tested by security team. 2 tickets are open. Good progress made by site admins
SHA-2 tests completed for DOEgrids CA. I want to repeat the tests for DigiCert. We agreed to start in April at the latest production call. Digicert agreed to provide test certs.
In relation to sha-2 transition, we started a risk assessment of md5 and sha-1 user proxies. Need to understand how the proxies will be affected by the security vulnerabilities of SHA-1.
Security assessment of fetch-crl v3 is completed and recommended for SL5.

## Slide 7: Operational Security
CVMFS/Oasis evaluation. Security evaluation started this week. In addition to GOC services, I am also evaluating the CVMFS service ran at Fermilab. This work will take at least two more weeks or more depending on GOC availability and the effort to investigate and implement the security team’s feedback.
Preparing for a GlideinWMS drill. Only OSG-security team, no EGI or WLCG involvement. Completely internal security exercise.
  Will send jobs to OSG VO frontend and measure the traceability capability. Plan to start once Mats Rynge is back from vacation (two weeks from now).