## Slide 1: OSG Technology Plans
OSG Staff Meeting
July 2012
Brian Bockelman

## Slide 2: From Last Year
Kept a busy technology investigation schedule.
  Worked with glexec, network accounting, improved resource management on worker nodes, Condor VM universe, iRODS.
  Not all lead to direct “new things” in the OSG. However, several of these led to improvements in the related parts of the software stack.
Notes: ----- Meeting Notes (7/10/12 08:59) -----
We should add what the key technologies we face.

## Slide 3: Carry-Overs From Last Year
OASIS: Born out of Blueprint work, prototype is steadily progressing.
Next-gen CE: Started last month, but large potential impact on work for next 6 months.

## Slide 4: From Last Year
Communications kept us busy:
  Blog stayed strong for the first half of the year. Need to breath some life into it right now.
  Attended and presented at the WLCG GDB.
    I think this has been beneficial in presenting our progress and keeping OSG “on the minds” of WLCG.
  Investigation writeups have kept apace with actual work.
Kept approximately a quarterly Blueprint schedule.
Notes: ----- Meeting Notes (7/10/12 08:59) -----
How do we calculate a "return on investment" for the TEGs?
Maybe have an "executive report" at the next quarterly meeting?

## Slide 5: Lessons Learned
Effort tracking is difficult.
Important to leverage effort and work of other areas.
  Had joint projects with User Support and Operations. Condor team has provided key support in the Condor-CE investigation.
  Carefully select projects and collaborations are a “force multiplier”.
Notes: ----- Meeting Notes (7/10/12 09:34) -----
Maybe start students?

## Slide 6: Lessons Learned
Hard to keep a firm line between software and technology.
  There were quite a few issues which preempted technology work – particularly GRAM.
    In the majority of the cases, I think it was the right thing to do.
  Should we “try harder next time” or take a different approach?
    Maybe just include some amount of effort contributed to software?
Notes: ----- Meeting Notes (7/10/12 10:20) -----
Try to figure out the "multiplier" by working with other teams.

## Slide 7: Technology Vision, 2014
My vision for the OSG in 2014 (overlapping some with other areas):
  OSG software stack is smaller, simpler, and more reliable. Accomplished mostly through consolidation and removal of components. Removal of GRAM, SRM (where not needed), and GIP.
  Decreasing barriers to entry for small VOs. OASIS and CILogon will alleviate long-standing issues.
  Resource diversity will increase, and we will include resources running software not directly supported by OSG.
Notes: ----- Meeting Notes (7/10/12 10:20) -----
Don't say solutions, say the problems.

## Slide 8: Technology Vision, 2014
Data management will be split in two:
  Structured (policy-based, “push”): Current prototype is iRODS. Main challenges include expressing policies, tracking files, and space management.
  Unstructured (on-demand, “pull”): Current prototype is HTTP caches. Main challenges include resource management and output management.

## Slide 9: Plans for OSG’ Y1 - .5FTE
Smaller, simpler, more reliable:
  Next-gen CE: Let’s not get into the technical details here.
    If Condor-CE, I plan to set aside up to .5 FTE-years on “startup costs”, with Technology group contributing a good portion of it.
    I estimate this is approximately the same as we spent on GRAM5.
    If CREAM, similar amount of time, but much smaller contribution from Technology group.
Notes: ----- Meeting Notes (7/10/12 10:20) -----
Need to start the process of making the CE in 21st century.

## Slide 10: Plans for OSG’ Y1 - .5FTE
Resource Diversity:
  Integrate a large, VM-based resource into the OSG ITB. Accept resource requests from multiple VOs.
  Assist in technical, non-rollout HTPC issues.
    Especially in coordination with WLCG.
Notes: ----- Meeting Notes (7/10/12 10:20) -----
- Generalize the resource diversity.
- Can we just make the VM invisible?
- Which aspect of the cloud ecosystem has an impact on OSG?

## Slide 11: Plans for Year 1 - .5FTE
Decreasing Barriers:
  Deliver report on monitoring needs for OSG’.
  CVMFS.
  Parrot sandboxing technology from AAA.
    On further reflection, maybe we should put this in software? I think it requires some gWMS improvements too.

## Slide 12: Plans for Year1 - .5FTE
Data Management:
  Finish work with User Support on iRODS.
  Improve monitoring of squid servers.
  Investigate GFFS, Gluster.
  Coordinate with Condor and gWMS teams to improve staging through HTTP (and other file transfer plugins).

## Slide 13: Other items - .25FTE
Re-invigorate the blog.
Continue quarterly OSG Blueprint meetings and push harder for more updates.
Figure out an improved communication channel to the Technical Director.
Notes: ----- Meeting Notes (7/10/12 10:20) -----
- We need a vision for clouds / virtual machines.
- Prepare for a world from overlays.
- Make baby steps for data management.