## Slide 1: OSG Area Coordinators
Network Monitoring Update: October 29, 2014
Shawn McKee

## Slide 2: Key Initiatives in Network Area
Improving perfSONAR-PS toolkit for OSG
  Shellshock and POODLE issues quickly addressed. We got special notice from CERN security for being very fast, responsive and effective regarding these.
  perfSONAR 3.4.1 out yesterday
OSG modular dashboard service / OSG network service
  MaDDash (metrics GUI) and OMD (service checks) on OSG VM.
  “Datastore” ready. RSV probes to load DB will need verification
  Mesh-creation automation ready modulo final checks
Documentation updates: network tools & troubleshooting
  Special page on Shellshock created
  Documentation on upgrade/reinstall completed and tested
Outreach and community interaction
  Have held two operational meetings for “Networking and Transfer Metrics WG”
  Need to reschedule “Metrics” focused subgroup meeting
  Meeting with perfSONAR developers tomorrow

## Slide 3: Top Concerns
OSG Network Service into “production” and fully functional
  Still need OSG monitoring subnet on LHCONE
  Getting all installations upgraded and properly configured
  Process of loading DB from perfSONAR 3.4 instances still to be tested and validated
Testing and validating our OSG mesh-configuration/creation capabilities
  Looks to be in good shape. Need to determine how to include hosts not part of WLCG/OSG (LHCONE network instances)
Verifying and tuning our service monitoring and metrics dashboard (MaDDash)
Getting clients for our OSG network service data
  As soon as we have a populated datastore in OSG we need to begin providing user access to the data.
  Will need iteration to get this right. WLCG, ANSE and PuNDIT are all ready to start using this.

## Slide 4: Recent Accomplishments
Worked with OSG Operations (Soichi) on Mesh-config+Monitoring
  Soichi has implemented a cron script to download WLCG sites / endpoints from GOCDB and ingest to OIM's wlcg tables (upsert/remove).
  Implemented mesh config administration GUI on OIM.
  Mesh-config is functional and generates JSON configs based upon GOCDB/OIM
  Auto-mesh URL works and allows better central management of testing
  perfSONAR endpoint crawler" runs in OIM testing all OIM/WLCG toolkit instances and storing MA endpoints.
    For sites that are behind the firewall, this module can't discover the MA URLs and generated mesh config will contain empty URLs because of it.
Responded quickly to security issues: Shellshock and POODLE
  Sites all advised to turn-off instances unless they were patched by Sept 25th
  Details coordinated with CERN/WLCG/OSG security
Final deployment documentation installed in OSG, replacing documentation at CERN
  Instructions vetted/tested by WLCG working group
  Some policy issues still TBD (IPv6 and Tier-3 recommendations)

## Slide 5: Near/Mid term items
Reinstall/upgrade announcement to be sent Nov 1
Working Network Datastore using Esmond
  Main issue is testing the gathering/loading of metrics via RSV
  Not sure of the status of the RSV probe….
Automated creation of “mesh-configs” into production
  Finish testing and verification.
  Plan “cut-over” from existing mesh URLs to OSG
  =============Mid Term===================
Identify and lobby non WLCG OSG sites to install PS
Coordinate activities with PuNDIT and WLCG WG
  Use-cases for creating the API are important and need iteration
Using and improving the OSG network service
  As sites upgrade and use the mesh, verify data, displays
  Begin testing “clients” of OSG network metrics
    Will require some API changes to get certain typical queries
Continued documentation updates and additions
  Maintain/update documented procedures

## Slide 6: URLs of Relevance
Network Documentation https://www.opensciencegrid.org/bin/view/Documentation/NetworkingInOSG
New Deployment documentation for both OSG and WLCG hosted in OSG (migrated from CERN)
  https://twiki.opensciencegrid.org/bin/view/Documentation/DeployperfSONAR
New 3.4 MA guide https://code.google.com/p/perfsonar-ps/wiki/MeasurementArchiveClientGuide
Modular Dashboard Replacement Prototypes
  http://maddash.aglt2.org/maddash-webui https://maddash.aglt2.org/WLCGperfSONAR/check_mk
perfSONAR-PS Installation Motivation:
  https://twiki.grid.iu.edu/bin/view/Networking/WhyPerfSNOAR
Initial test OSG mesh details http://confluence.grid.iu.edu/display/CENTRAL/Perfsonar+Mesh+Configs
Esmond install info http://antg-dev.es.net/esmond-docs/rpm_install.html
Mesh-config in OSG https://oim.grid.iu.edu/oim/meshconfig

## Slide 7: Questions or Comments?
Thanks!