## Slide 1: OSG Area Coordinators Meeting Security Team Report
Mine Altunay
11/02/2011

## Slide 2: Ongoing Work Operational Security
Kevin Hill replaced Jim Barlow.
  Getting up to speed quickly. Took over all of Jim’s responsibilities: REN-ISAC, grid-sec, vulnerability bulletin boards, risk assesment, and so on
Software Vulnerabilities
  Off-the-shelf software Apache, Tomcat, Java vulnerabilities
  3 aspects to evaluate: GOC servers, VDT servers, VDT content
  VDT content: no worries. VDT team does an excellent job of releasing necessary patches
  GOC servers: no worries. GOC personnel is alert and very responsive.
  VDT servers: some concerns

## Slide 3: Operational Security
Security of VDT servers
  Managed by Batlab and CSLab teams at Wisconsin.
  No patching or update policy. Servers are patched and upgraded when there is a pressing need. Depends on the admin’s view. No regular yum update windows etc.
  Working with Alain to understand new build infrastructure, comparing this to Scientific Linux build system at Fermilab
  Kernel.org and LinuxFoundation.org compromises
WLCG Security officer visit. Focused on common policies.
Non-osg people signing up for operational security announcement. Shows value to the community

## Slide 4: Operational Security
New CA layout RPM package is released to ITB. It is set as default CA package and will go through ITB tests with all other new rpm packages
Once software tests are over, work with Production group to make a plan for transition

## Slide 5: Operational Security
Work with Operations team to understand what the CA release process for the rpm packages
  The security team have produced rpm and deb packages for CAs. We have an existing process with Ops team
  With new build structure (Koji etc) we want to make sure the release process still works.

## Slide 6: WBS Items for 2011-2012 ID Management
Create new project plans
So far on-track
Pilot with Digicert will start this week. Ends in 3 months
  Will decide final contract based on pilot performance.
  Pilot Project Plan is laid out.
  Will pull in some of Anand’s time.
  Biggest concern is testing the new Digicert CA in ITB against the VDT stack

## Slide 7: WBS Items 2011-2012
Execute Security Test and Controls
  Plan is to start in March and prepare the report by July retreat.
  Nothing to report yet.

## Slide 8: New items
IGTF is telling all accredited CAs to stop using SHA-1 by mid-2012
Different than naming changes in the CA packages
Individual certificate contents will be changed. Must be tested in ITB.