## Slide 1: Bridge to the Future - Progress
  Task: NEEShub to install condor_schedd
    Rather than adding a new condor_schedd to scratch, utilize submit’s schedd
    Steve Clark and Pascal Meunier of Hubzero are working on making submit continue if user kills workspace
    Batchsubmit to call submit with optional parameter
  Task: Steve to run a large model using condor and submit
    Andre is working on improvements on how jobs are submitted
      Creating a matrix of parameter sweeps to be used with model
    Improvements will be sent to Steve for testing
  Task: Run models using OpenSeesMP on Carter or Hansen
    During the last attempt, we had issues with missing libraries
    Frank McKenna is creating a new executable with libraries built-in - 6/7/2013
    Gemez or Brian to contact Andre when Frank is done
Notes: This is a content slide

## Slide 2: Bridge to the Future - Progress
  Task: Andre to transfer data to local scratch space
    On scratch, users can only write under /scratch/<user>/<execute>/<job>
    Created writeable /scratch/abarbosa/non-batchsubmit directory
    Andre was able to transfer data using scp and sftp
  Task: Publish data to Project Warehouse
    Demoed Project Explorer for NEES (PEN) - 6/7/2013
      How-to create Simulation and Runs
      How-to drag and drop files into organized folders
      How-to upload simulation data to the repository
    Andre to choose where to organize data
      /scratch/abarbosa/non-batchsubmit
      Local machine
    Andre has a demo project on nees.org
Notes: This is a content slide