## Slide 1: OSG Area Coordinators
Network Monitoring Update: April 19, 2017
Shawn McKee

## Slide 2: Big News: perfSONAR v4.0 Out
As of this Monday, April 17, 2017 perfSONAR v4.0 is out
  Lots of changes and updates to the Toolkit
  OSG’s near-term goal will be to get all instances updated and running correctly
A normal install should have auto-updates enabled and should already be updated
  As of this morning 161 instances were updated, 41 were still running old versions and about 63 instances have issues/are down
  Therefore we has some issues(41+63) to iron-out!

## Slide 3: pS 4.0 Release Implications for OSG
Now that perfSONAR 4.0 is out OSG needs:
  Updated documentation
  Updated OSG network service components
  A campaign to recruit non-WLCG sites
  Implementation of MCA as production
  Improved/updated monitoring (ETF)
  Finalize (user-subscription) alerting system
I will cover each of these items today

## Slide 4: Updating Documentation
Our existing documentation at https://twiki.opensciencegrid.org/bin/view/Documentation/NetworkingInOSG needs:
  Streamlining
  Updating for v4.0
  Migration to GitHub? (What is the new location?)
The perfSONAR developers provide excellent documentation on installation and configuration of perfSONAR
  We need to point to that and provide details on the few specific things we need to worry about for OSG/WLCG installations
    Firewalls configured allowing our access to the data
    Configuration for auto-mesh and information about MCA
    Information about OSG network services
    Information about OSG and WLCG support
  Timeline: guessing about 2 weeks to get to final version

## Slide 5: Updating VMs/Services
This is a big job because not only has the release of perfSONAR 4.0 provided new versions of perfSONAR components and tools we have other software (check_mk, postgresql, MCA, etc) that need updating
Fortunately we have modified the status of our “production” instances to be “development” status, allowing us to easily work on them.
The following slides provide some details…

## Slide 6: Needed Updates
OSG network services (both ITB and Production):
  Remove perfsonar-itb (see following slides)
  Re-distribute CPU/memory resources based upon monitoring history
  Update (via RPM) perfSONAR related items
  Postgresql will need some ‘manual’ intervention to get from 9.4 to 9.5 or 9.6 since our existing data must be migrated between PSQL versions
  New version of MaDDash on psmad.grid.iu.edu
Update mesh-config service (currently in MyOSG/OIM) to the new MCA standalone versions
  The tricky part is ensuring that existing mesh-configurations on the many perfSONAR hosts worldwide still work.
  Will likely require some Apache rewrite/redirect rules on the current MyOSG/OIM side? (Initial email sent a couple weeks ago)
  Needs to be carefully coordinated.
  Would like to see this in place in ~2 weeks
  Dependent on replicating existing meshes from MyOSG/OIM into meshconfig.grid.iu.edu

## Slide 7: Recruiting non-WLCG Sites
One passed set of milestones was to recruit 10 (or more) non-WLCG sites who have perfSONAR instances to “join” OSG
  This means they use the OSG mesh-configuration to define tests
  OSG will gather metrics from their instances
  Our dashboard and check_mk will display their metrics and monitor their perfSONAR services
Previously delayed: waiting for the standalone meshconfig and perfSONAR v4.0
  Those are both (mostly) ready NOW.
We need a targeted email campaign soon.
  Operations + User Support help?
  Suggestions needed and welcome.

## Slide 8: Standalone Mesh-config (MCA)
Soichi was approved Nov 16 to work 20% on this for 4 months followed by 10% for 2 months
  Started in January
  We now have created a production instance at meshconfig.grid.iu.edu (Not yet “loaded” with meshes)
Documentation at http://docs.perfsonar.net/mca and at https://github.com/soichih/meshconfig-admin
Issues tracked at https://github.com/soichih/meshconfig-admin/issues (8 open, 18 closed)
OSG ITB instance running at https://meshconfig-itb.grid.iu.edu/ (create an account to play with this)
  Now 265 hosts imported from OIM/GOCDB
  New API available https://meshconfig-itb.grid.iu.edu/apidoc/
Production instance should be operational next week
NOTE: MCA being handed off to perfSONAR by end of May

## Slide 9: Replacing/Updating OMD/Check_mk
We have been using OMD/Check_mk to monitor both perfSONAR services and host status.
WLCG has built an improved system (ETF=Experiments Testing Framework) which we have leveraged to create a perfSONAR specific implementation of.
  It is distributed as a Docker image and requires a CentOS 7.x base OS with Docker to use.
Our plan is the following:
  Remove the perfsonar-itb instance (we have etf.aglt2.org for testing and psomd.grid.iu.edu for production)
  Create a new appropriately provisioned psomd.grid.iu.edu as CentOS 7.3 with Docker installed
  Deploy the ‘etf_ps’ instance
Details at: https://gitlab.cern.ch/etf/docker/blob/master/README.md

## Slide 10: Network Alerting
We have a longer term goal of alerting and alarming on network issues.
Milestone completed: technical design of a suitable analysis system based upon existing time-series technologies
Current operating implementation gathers all perfSONAR data OSG sends to CERN and puts it in ElasticSearch.
Jupyter instance regularly runs cron tasks to analyze data
  Anyone can subscribe to simple alert-emails.
  http://tiny.cc/RegATLASAlarm
  Needs “tuning” of text and user-interface for end-user use.
  Have improved User-emails about packet-loss (next)

## Slide 11: Current Example Alerting Email
Dear Shawn McKee,
This mail is to let you know that there are significant changes in packet-loss detected by PerfSONAR for sites you requested alerting about.
The site KISTI-KR (134.75.125.241)'s network paths have improved, the count of src-destination paths with packet-loss went from 10 to 5.
These are the remaining bad src-destination paths for the past hour:
This site ---> CA-MCGILL-CLUMEQ-T2 (132.206.45.252)
This site ---> RRC-KI-T1 (144.206.236.189)
RRC-KI-T1 (144.206.236.189) ---> This site
SARA-MATRIX (145.100.17.8) ---> This site
FZK-LCG2 (192.108.47.12) ---> This site
Best regards,
ATLAS Networking Alert Service
To-Do: Add relevant ‘graph’ and contact details for further help:
“If you suspect a network problem contact wlcg-network-throughput@cern.ch for help”
Should we also point to GOC?

## Slide 12: Status: Plan to Address Storage Space
Discussed previously: a hardware upgrade plan because we are running out of storage space for the Esmond-based network datastore.
Disks are now on-site and we just need to deploy them (12 larger disks replacing smaller)
  Purchased 8TB disks to replace 4TB disks
Tom, Scott and Shawn need to finalize the plan and do the incremental replacements
  Rough Plan: migrate data from one of the RAID-10 spaces (corresponding to 4 disks), replace those 4 disks with larger versions and rebuild the RAID-10, migrate data back; repeat
  This should be completed ASAP (before we get all the other updates/changes in place) Comments/concerns??

## Slide 13: Concerns
Suddenly lots to do: there are a significant number of updates and changes that we need to implement now that 4.0 is out (see previous AC presentations for items “waiting” on 4.0!!)
  This will take quite a lot of effort and planning to make the process “smooth”
  We also have two newly developed items: ETF and MCA
  Will need help from OSG Operations on the revised VMs/services we need
    VMs need resource adjustments
    New versions need to be “captured” by OSG configuration (Ansible/Puppet)
The release of 4.0, coupled with the corresponding updates and changes we need will make it difficult to also support/diagnose/fix the potentially many sites that have issues with the changes.
We need to start identifying suitable non-WLCG sites to benefit from OSG networking services (need ~10 sites identified to recruit) but we really need to address the above two issues FIRST!

## Slide 14: Questions or Comments?
Thanks!

## Slide 15: URLs of Relevance
OSG Network Datastore Documents
  Operations https://docs.google.com/document/d/1l144BSo-88M0cLMMjKcKMIE-Q5s21X-w3lYl-0Pn_08/edit#
  SLA https://twiki.grid.iu.edu/bin/view/Operations/PSServiceLevelAgreement
  Data lifecycle https://docs.google.com/document/d/1mJ1kf43nZf6gvKoNtiTOc0g0MYDv_wSfSm7YdiMs3Lo/edit#
Current OSG network documentation https://www.opensciencegrid.org/bin/view/Documentation/NetworkingInOSG
OSG networking year-5 goals and milestones: https://docs.google.com/document/d/1FzmXZinO4Pb8NAfd5SWUzaAFYOL23dt66hQsDmaP-WI/edit
perfSONAR adoption tracking: http://grid-monitoring.cern.ch/perfsonar_coverage.txt
Deployment documentation for both OSG and WLCG hosted in OSG (migrated from CERN)
  https://twiki.opensciencegrid.org/bin/view/Documentation/DeployperfSONAR
ATLAS Analytics:
  Packet-loss: http://tiny.cc/PktLossNoUnknown (6 month view)
  perfSONAR dashboard: http://tiny.cc/pSDash
  perfSONAR link details: http://tiny.cc/pSLink
Mesh-config in OSG https://oim.grid.iu.edu/oim/meshconfig
Pre-Production Meshconfig https://meshconfig-itb.grid.iu.edu/meshconfig/
MadAlert: http://madalert.aglt2.org/madalert/diff.html
perfSONAR homepage: http://www.perfsonar.net/