## Slide 1: OSG Operations
Rob Quick
July 10th, 2012
OSG Staff Retreat

## Slide 2: Key Accomplishments
No SLA exceptions
  Only notable issues were the Gratia upgrade and a brief DNS outage
    RCAs available from Ops TWiki page
  Critical services 99.9%+ (7/1/11 to 6/30/12)
Operations Support Training
  4/12 VDT
  5/12 Condor Week
  7/12 Glide In WMS
    Agenda and details available from Ops TWiki page
New Services
  XSEDE Front End, IU and CERN Glide In Instances, RPM Repo, JIRA, Blog Aggregator, Service Now Ticket Exchange
OSG web page and domain moves

## Slide 3: Key Accomplishments (Cont.)
Transition from DNS RR to LVS
  Repo, Software, Ticket, MyOSG, Display
  Other services as maintenance permits
DigiCert testing and front end development
  Donated effort from GRNOC for ticketing to allow dedicated effort to PKI project
Continued strengthening relationships with WLCG and EGI Operations groups
No turnover in core Ops group

## Slide 4: Concerns and Issues
PKI transition will be heavy operationally
  No new effort beyond temporary GRNOC donation
    Business Impact Analysis available at Ops TWiki
New Services (PKI Front End, OASIS, OSG Information System, others?)
  We currently have room for growth
  These will be newly developed so estimating operational load is difficult before production deployment
Training courses monthly are too heavyweight in planning
  Suggest 5-6 in upcoming year

## Slide 5: Proposed Work Plan (Engineering)
Provide infrastructure services at a level that exceeds the SLA commitments (Quick, Teige, Sfiligoi, Timm)
Improve service efficiency of infrastructure to allow growth of services with minimal increased effort and no impact on existing services (Quick, Teige, Hayashi)
Plan, implement, and deploy DigiCert PKI Front End (Quick, Teige, Hayashi)
  Users and RA documentation for PKI (Deximo)
  User certificate transitioning from DOEGrids to DigiCert (Deximo)

## Slide 6: Proposed Work Plan (Engineering)
Research and implementation if approved of OASIS and Information System (Quick, Bockleman, Hayashi)
Provide interoperability for WLCG and EGI Services (Quick)
  Continue contributing to WLCG and EGI forums on interoperability
Research network monitoring services based on PerfSONAR (Quick, ?I2 Network Engineer?)
Evaluate and implement new services based on consortium needs (Quick, Teige)
Reviewing monitoring of Operations Services (Quick)

## Slide 7: Proposed Work Plan (Support)
Provide service desk support to OSG Users (Quick, Gross)
Provide DOEGrids and DigiCert RA functions (Quick, Deximo)
Continue training series with a target of at least six sessions from OSG Experts based on improving efficiency of ticket handling (Quick, Gross)