## Slide 1: OSG Technology Area
Brian Bockelman
Area Coordinator’s meeting
October 12, 2011

## Slide 2: First, An Apology
Chander said there was purposely no template for this meeting (yet?).
So, I’m going unscripted, based on Chander’s email of:
  “The intent is for each area coordinator to present the status, accomplishments, and issues for their area; covering the WBS and on-going activities”

## Slide 3: Status
The big news is that BNL effort (1.0 FTE, spread over 5 people) started October 1.
  We’re still having teething issues – i.e., some folks were idled waiting on hardware for investigations.
  We now have a biweekly team meeting (will go to weekly to make it have more of a ‘team’ feeling).
  Each person is working on an investigation, some investigations have multiple team members collaborating.

## Slide 4: Status
Trying to track all activity via JIRA. All team members have at least verified their JIRA logins. Tickets worth mentioning (in project TECHNOLOGY):
  1: Update Blueprint document (overdue)
  2: EC2-like accounting from Condor (has turned into “vanilla universe network accounting”)
  4, 7: Executing VMs via batch system.
  6: Investigate OpenStack
  10: glexec usability investigation.

## Slide 5: Status
WLCG Technology Evolution Groups:
  I’ve been asked to chair the TEG on “Data Management”.
  Organization is just getting started – I found out who my co-chair is just this morning.
  Going to be a serious time sink between now and January (when the first draft report is due).
  Goal is to deliver a strategy document for data management in the WLCG for the next 2-5 years.

## Slide 6: Sample Highlight
Ashu Guru (UNL) and Xin Zhao (BNL) are working on using Condor VM universe.
  Ties in with ExTENCi effort on VM image management.
  KVM functioning at UNL, Xen semi-functional at BNL. Both have resulting in Condor tickets and bug-fixes: feedback to software community.
  Stakeholder request from ATLAS.

## Slide 7: Other Accomplishments
Have a draft of Condor network accounting, working on a prototype implementation.
New version of OSG Blueprint is about complete.
Many glexec improvements; should greatly reduce the complexity of deployment.
  Trying to get a timeslot to present this at WLCG GDB (as part of “communications” effort).

## Slide 8: Issues
Technology Blog: Predictably, it is easier to “play with software” than communicate. Trying to get folks to write is difficult.
Causality violations: Some work has been done prior to uploading planning documents.
The “now what?” problem: After investigation is done and new software is selected, what’s the next step to put it into production?
  Looks like the first case of this problem is going to be the glexec improvements.
Organization / teamwork has been simple in the previous year: 2 people who work 30 feet from each other. Now, the team is separated by 1500 miles. This is scary, especially after seeing how hard more mature teams have to work at this.
Simultaneous start of the CMS AAA project and WLCG TEG means there will be less of my time to go around.