## Slide 1: OSG Technology Area
Brian Bockelman
Area Coordinator’s Meeting
March 28, 2012

## Slide 2: Since Last Time
Delta between meetings has decreased back to 1.5 months. Great!
OSG AHM – multiple presentations from the Technology Area.
Action Items:
  Wrap-up phase I of iRODS user work (DONE!)
  Clarify and re-focus VM/Cloud work at BNL.
    Did this somewhat by having BNL present the work at the AHM.
    I don’t feel like we’ve really made progress though.
  Blueprint updates. 

## Slide 3: Interchange with Software
Brian lost about 2 weeks of OSG Technology time working on software.
  Still in “hero mode” for GRAM5. Even today, new issues are arriving.
  This was required to keep OSG3 viable on CMS sites.
  Different from last report: in Jan-Feb, did much better at avoiding GRAM.
John H has been spending time working on GUMS.
  Is software getting what they need from this?
  I feel that architecture/blueprint work has stopped while this is going on.
How do I either recover this effort or make the reduction permanent?

## Slide 4: Interoperability
Interoperability updates:
  Rollout of EMI WMS (aka, gliteWMS) was a disaster. Highly disruptive bugs on our side and theirs for non-CREAM CEs. Not all dust is settled.
  GUMS work is progressing. Fix for VOMS-Admin compatibility is in testing.
    GUMS not yet ready for release.
    What’s the conclusion about multiple DNs per user?
  Still waiting for EMI WMS to upgrade Condor. I personally think this will not happen until EMI3 (Feb 2013)

## Slide 5: WLCG TEG
Data Management TEG work is wrapping up.
  Big chunk of my time goes here.
  Should be finished in April.

## Slide 6: TI: Info Services
Reviewed information services.
Prototyped some alternate approaches with Soichi @ GOC.
The work went very well, ended up in a functional prototype.
  Now writing up results.
  Some of this work went into upcoming GIP 1.3.5.
At some point, OSG will need to decide on path forward. There’s some simple things we can do to buy time.

## Slide 7: TI: iRODS for Storage Management
Ashu and Tanya are progressing nicely.
I’m ready to call Phase I over. We reported it at the AHM and did a write-up.
  Will follow-up with Ashu/Tanya to see if it went in DocDB.
At the AHM, Miron suggested there might be a GLOW user that is appropriate for being a guinea pig.

## Slide 8: Upcoming
TI: GFFS (Global Federated File System). This is an XSEDE project being pushed as their campus solution. Would like to understand it better.
April 18/19 blueprint. Topics
  Software distribution.
TI: iRODS, Phase II